STINGTOOLS  PLUGIN

Comprehensive Automation Enhancement Report

Target: 100% Revit Automation  |  ISO 19650 Compliance  |  March 2026

| 177 Commands | ~35,366 Lines of Code | 16 Data Files | 6 Ribbon Panels + WPF Dock |
| --- | --- | --- | --- |
| 48 Source Files ¦ 47 C# + 1 XAML | Revit 2025 / 2026 / 2027 | .NET 8.0 ¦ ISO 19650 | 413 WPF Panel Buttons |

# 1.  Executive Summary

StingTools is a mature, production-grade Revit plugin consolidating three pyRevit extensions into a single C# compiled assembly. With 177 IExternalCommand classes, a 6-tab WPF dockable panel, and coverage spanning ISO 19650 tagging, template management, documentation, materials, families, and schedules, the plugin already achieves an estimated 65–72% automation coverage of a typical BIM workflow. This report identifies the remaining 28–35% gap, prioritises each item by impact, and proposes a phased workflow toward 100% hands-free Revit automation.

| Automation Domain | Current Coverage | Largest Gap | Priority | ETA |
| --- | --- | --- | --- | --- |
| ISO 19650 Tagging | ~90% | AI Smart Select (8 stubs) | HIGH | Sprint 1 |
| Template Management | ~85% | Dynamic category bindings | HIGH | Sprint 1 |
| Documentation / Sheets | ~80% | Auto sheet numbering, Revision automation | MED | Sprint 2 |
| Family / Type Creation | ~75% | Family loading, parameter sync | MED | Sprint 2 |
| Batch & Workflow Orchestration | ~40% | No cancellation, no workflow presets, no scheduling | CRITICAL | Sprint 1 |
| Clash Detection / QA | ~30% | No geometry clash, no rule-based QA engine | HIGH | Sprint 3 |
| External Integrations | ~10% | No ACC/BIM 360 sync, no Excel round-trip, no IFC export | HIGH | Sprint 3 |

# 2.  Identified Automation Gaps

The following gaps were identified by cross-referencing the CLAUDE.md roadmap, command handler dispatch table, data files, and the 'Next Priorities' list against a complete BIM project delivery workflow.

## 2A.  Critical — Hinder Full Automation

| Gap | Location | Problem Detail | Impact |
| --- | --- | --- | --- |
| No cancellation support | All batch commands | Once started, user must wait. Long operations (MasterSetup, BatchTag 10k+ elements) lock Revit with no abort. Background thread + CancellationToken needed. | HIGH |
| AI Smart Select — 8 stubs | StingCommandHandler.cs | 8 AI-powered selection modes log-only. No actual ML/rule logic behind SmartSelect, PredictiveSelect, ConditionalSelect, SpatialSelect modes. | HIGH |
| Workflow presets / chaining | Missing feature | No mechanism to define and run ordered command sequences (e.g., AutoTag → Validate → Export) without user clicking each button. | HIGH |
| Dynamic category bindings | SharedParamGuids.cs:109-261 | 53 discipline bindings hardcoded. BINDING_COVERAGE_MATRIX.csv (10,661 entries) exists but is unused by the main binding engine. | MED |
| Family parameter auto-bind | TemplateManagerCommands.cs | BatchAddFamilyParams command exists but FAMILY_PARAMETER_BINDINGS.csv (4,686 entries) is not wired into the MasterSetup or auto-validation pipeline. | MED |
| No real-time model monitoring | Missing feature | No Revit IUpdater/IFailuresPreprocessor to auto-tag new elements on placement or warn on standard violations mid-session. | HIGH |
| Linked model tagging | TagOperationCommands.cs | Tags on linked model elements partially supported but no batch auto-tag across all links in one pass. | MED |
| No IFC export automation | Missing feature | No automated IFC 2x3/4 export with correct property sets per ISO 19650. Must use native Revit export manually. | HIGH |
| No ACC / BIM 360 sync | Missing feature | No Autodesk Construction Cloud API integration. Issue tracking, model coordination, and cloud publish must be manual. | HIGH |
| No Excel round-trip | Missing feature | BOQ and schedule data can be exported to CSV but no import-back / reconciliation loop. Changes in Excel not pushed back to Revit parameters. | MED |

## 2B.  Enhancement Opportunities (Quick Wins)

| Enhancement | Mechanism | Benefit | Effort |
| --- | --- | --- | --- |
| Revit Macro / Dynamo bridge | ScriptRunner hook | Expose StingTools commands as callable from Dynamo or Revit Macros for external scheduling. | LOW |
| Scheduled auto-run (morning sync) | Windows Task Scheduler + RevitServerBatch | Run MasterSetup / Validate on a BIM model overnight. Zero-touch daily QA. | MED |
| Parameter anomaly auto-fix | VIEW tab — AnomalyDetect already exists | Extend current anomaly detector to auto-fix common issues (empty DISC, wrong LOC format) rather than just report. | LOW |
| Clash detection (rule-based) | ElementIntersectsSolidFilter | Pipe-duct clash check per discipline using bounding box then solid intersection. No Navisworks needed for common clashes. | MED |
| Revision cloud auto-creation | RevisionCloud.Create API | When a parameter changes on a sheet (e.g., drawing status), auto-place a revision cloud on the affected sheet. | MED |
| Keynote table auto-sync | KeynoteTable API | Auto-import keynote CSV, sync to model, and report missing keynote entries. | LOW |
| Room / space auto-bounding | SpatialElement + BoundingBox | Auto-create rooms from architectural boundary, set Area, Department from CSV mapping. | MED |
| Shared param file sync to cloud | File copy + REST | After LoadSharedParams, push MR_PARAMETERS.txt to a SharePoint/BIM 360 location for team sync. | LOW |

# 3.  Proposed 100% Automation Workflows

## 3A.  Project Kickoff Workflow  (Day 0 — Zero Manual Steps)

The following sequence achieves a fully configured Revit project from a blank template with a single button press. All steps run inside one TransactionGroup with per-step rollback.

| # | Command / Action | Status | Est. Time |
| --- | --- | --- | --- |
| 01 | MasterSetupCommand — 15-step template pipeline (fill patterns → worksets → auto-assign) | EXISTS | 60–90 s |
| 02 | CreateParametersCommand — load all shared params from MR_PARAMETERS.txt | EXISTS | 5 s |
| 03 | CreateBLEMaterials + CreateMEPMaterials — 815 + 464 materials from CSV | EXISTS | 30 s |
| 04 | CreateWalls / Floors / Ceilings / Roofs / Ducts / Pipes / CableTrays / Conduits | EXISTS | 20 s |
| 05 | BatchAddFamilyParams — wire FAMILY_PARAMETER_BINDINGS.csv (4,686 entries) [NEEDS WIRING] | NEEDS FIX | 15 s |
| 06 | DynamicBindingsCommand — load CATEGORY_BINDINGS.csv to replace hardcoded enums [NEEDS WIRING] | NEEDS FIX | 5 s |
| 07 | LoadTagFamilies — load 50 tag families from seed RFAs | EXISTS | 10 s |
| 08 | AutoTagCommand — batch tag all elements with ISO 19650 codes | EXISTS | variable |
| 09 | CombineParametersCommand — write assembled tag to all 36 containers | EXISTS | variable |
| 10 | ValidateTagsCommand — ISO completeness audit + export CSV report | EXISTS | 5 s |
| 11 | BatchCreateViews — create views from Levels × Disciplines × ViewTypes | EXISTS | 30 s |
| 12 | BatchCreateSheets + AutoPlaceViewports — documentation package | EXISTS | 30 s |
| 13 | DrawingRegisterCommand — ISO 19650 drawing register CSV export | EXISTS | 5 s |
| 14 | BOQExportCommand — NRM2-grouped Bill of Quantities | EXISTS | 5 s |
| 15 | *** NEW: WorkflowPresetCommand — run steps 1–14 sequentially with cancel support | NEW | 5 s setup |

## 3B.  Daily QA Sync Workflow  (Incremental — Detects Overnight Changes)

| # | Command / Action | Status | Est. Time |
| --- | --- | --- | --- |
| 01 | TagNewOnlyCommand — tag only untagged elements placed since last sync | EXISTS | variable |
| 02 | PreTagAuditCommand — dry-run predict tags, collisions, ISO violations | EXISTS | 10 s |
| 03 | ValidateTagsCommand — ISO completeness check with CSV report | EXISTS | 5 s |
| 04 | TemplateAudit + TemplateComplianceScore — views without templates, out-of-sync VG | EXISTS | 10 s |
| 05 | AutoFixTemplate — auto-correct template assignment deviations | EXISTS | 5 s |
| 06 | TemplateVGAuditCommand — VG consistency across disciplines | EXISTS | 5 s |
| 07 | *** NEW: AnomalyAutoFixCommand — auto-correct common param anomalies (empty DISC, bad LOC) | NEW | 10 s |
| 08 | *** NEW: RevisionCloudAutoCreateCommand — place revision clouds on changed sheets | NEW | 5 s |
| 09 | ProjectBrowserOrganizerCommand — maintain browser structure | EXISTS | 5 s |
| 10 | DrawingRegister export — updated ISO 19650 register | EXISTS | 5 s |

## 3C.  Issue & Clash QA Workflow  (New — Requires Development)

| # | Command / Action | Status | Est. Time |
| --- | --- | --- | --- |
| 01 | *** NEW: RuleBasedClashDetector — pipe-duct, duct-beam, MEP-structure via ElementIntersectsSolidFilter | NEW | 30–60 s |
| 02 | *** NEW: ClashMarkupCommand — create 3D views per clash group with annotation tags | NEW | 10 s |
| 03 | *** NEW: IssueExportCommand — export clash list to Autodesk Issues CSV / BCF 2.1 | NEW | 5 s |
| 04 | *** NEW: RevisionCloudAutoCreateCommand — place clouds from clash CSV on sheets | NEW | 5 s |
| 05 | *** NEW: ACC Sync push — post issues to Autodesk Construction Cloud via REST API | NEW | 10 s |

# 4.  Prioritised Development Recommendations

Ordered by impact-to-effort ratio. Sprint 1 items (P1) should be implemented first as they unlock full pipeline automation. Sprint 2–3 items expand coverage and add external integrations.

| P# | Feature | Impact on 100% Goal | Dev Effort | Proposed Command Class |
| --- | --- | --- | --- | --- |
| SPRINT 1 |  |  |  |  |
| P1 | WorkflowPresetCommand — queue + execute ordered command chains with cancel support | Enables 100% zero-touch project setup. Closes the single biggest orchestration gap. | 3 days | WorkflowPresetCommand.cs |
| P2 | Cancellation support (CancellationToken) across all batch commands | Prevents Revit lockup on large models. Essential for production use. | 2 days | All batch commands |
| P3 | AI Smart Select — implement 8 placeholder logic stubs | Enables intelligent element selection for partial re-tagging workflows. | 4 days | StingCommandHandler.cs |
| P4 | Wire CATEGORY_BINDINGS.csv (10,661 rows) into DynamicBindingsCommand + MasterSetup | Replaces brittle hardcoded bindings. Enables adding categories without code rebuild. | 1 day | DynamicBindingsCommand.cs |
| P5 | Wire FAMILY_PARAMETER_BINDINGS.csv (4,686 rows) into MasterSetup sequence | Closes family-level parameter coverage gap. Fully data-driven setup. | 1 day | BatchAddFamilyParamsCommand.cs |
| SPRINT 2 |  |  |  |  |
| P6 | Revit IUpdater (DocumentChanged event) — auto-tag on element placement | Real-time tagging. No batch runs needed. True zero-touch BIM. | 4 days | StingAutoTaggerUpdater.cs |
| P7 | AnomalyAutoFixCommand — extend anomaly detector to fix common param errors | Closes the 'detect but not fix' gap in the VIEW tab health dashboard. | 2 days | TagOperationCommands.cs |
| P8 | RevisionCloudAutoCreateCommand — auto place revision clouds on changed sheets | Closes documentation revision workflow gap. ISO 19650 transmittal compliance. | 2 days | DocAutomationExtCommands.cs |
| P9 | Excel round-trip import — push Excel BOQ edits back to Revit parameters | Closes quantity management loop. Needed for estimators who work in Excel. | 3 days | DataPipelineCommands.cs |
| P10 | Room / space auto-bounding + CSV department mapping | Auto-creates spatial structure from architectural boundaries. Drives LOC/ZONE tokens. | 3 days | FamilyCommands.cs |
| P11 | Keynote table auto-sync from CSV | Zero-touch keynote management. Eliminates manual KNO file maintenance. | 1 day | TemplateCommands.cs |
| SPRINT 3 |  |  |  |  |
| P12 | Rule-based clash detection (ElementIntersectsSolidFilter) | Removes Navisworks dependency for common MEP-structure clashes. | 5 days | ClashDetectionCommands.cs |
| P13 | IFC 4 export automation with correct property sets | ISO 19650 openBIM deliverable without manual IFC setup. | 5 days | DataPipelineCommands.cs |
| P14 | ACC / BIM 360 REST API integration — push issues + drawing register | Full cloud handoff automation. Closes the last manual project delivery step. | 8 days | CloudSyncCommands.cs |
| P15 | Scheduled auto-run via Revit batch processor | Overnight QA runs without user presence. True 24/7 automation. | 3 days | WorkflowPresetCommand.cs |

# 5.  Unused / Under-used Data Assets

Several high-value data files exist in the data/ directory that are not fully wired into automation pipelines. Connecting these is the fastest path to expanding automation coverage without writing new logic.

| File | Rows / Size | Current Use | Gap | Fix Required |
| --- | --- | --- | --- | --- |
| CATEGORY_BINDINGS.csv | 10,661 rows | Loaded by DynamicBindingsCommand for audit display only | MED | Integrate into SharedParamGuids Pass 2 binding engine |
| FAMILY_PARAMETER_BINDINGS.csv | 4,686 rows | BatchAddFamilyParams command reads it, but not in MasterSetup or auto-validation | HIGH | Add as Step 5b in MasterSetupCommand TransactionGroup |
| FORMULAS_WITH_DEPENDENCIES.csv | Unknown | FormulaEvaluatorCommand reads it — not chained into FullAutoPopulate post-run | MED | Auto-trigger formula evaluation after FullAutoPopulate |
| PYREVIT_SCRIPT_MANIFEST.csv | Unknown | Data file exists but no C# command references it | LOW | Wire to a PyRevit bridge ScriptRunner or deprecate |
| SCHEDULE_FIELD_REMAP.csv | Unknown | No command references this file | MED | Integrate into BatchSchedules field-mapping logic |
| TAG_GUIDE.xlsx | Unknown | Referenced by VALIDAT_BIM_TEMPLATE.py but not C# commands | HIGH | Port TAG_GUIDE validation logic to PreTagAuditCommand |
| VALIDAT_BIM_TEMPLATE.py | ~600 lines Python | Standalone Python validator — G-01 to G-16 checks. Not invokable from Revit UI | HIGH | Port remaining G-checks to ValidateTemplateCommand.cs |

# 6.  Architecture Recommendations for 100% Automation

## 6A.  Implement a Workflow Orchestration Engine

The fastest single change to approach 100% automation is a WorkflowPreset system. This allows users (or scripts) to define a named sequence of command keys with parameters, and execute them serially with:

- CancellationToken support (user can abort mid-run)

- Per-step progress reporting to the WPF panel status bar

- Atomic TransactionGroup with rollback on failure

- Preset saved as JSON in the data/ directory — zero-code new workflows

- Example preset: ProjectKickoff.json → [MasterSetup, CreateMEPMaterials, CreateBLEMaterials, AutoTag, Combine, Validate, BatchCreateViews, DrawingRegister]

## 6B.  Revit IUpdater — Real-Time Tagging

Registering a DocumentChanged IUpdater against element addition events allows StingTools to auto-tag elements the moment a user places them. This eliminates the need for manual or scheduled batch tag runs:

- Register on IExternalApplication.OnStartup()

- Filter trigger to only added elements in tagged categories

- Run SpatialAutoDetect + BuildAndWriteTag inline

- Suppress redundant triggers with a HashSet of already-tagged ElementIds

## 6C.  Dynamic Bindings — Replace All Hardcoded Category Arrays

SharedParamGuids.cs lines 109–261 contain 53 hardcoded discipline category arrays. These should be replaced with a single runtime load from CATEGORY_BINDINGS.csv (10,661 entries). The ParamRegistry.cs infrastructure already supports this via ResolveCategoryEnums() — the binding data just needs to be piped through:

- Step 1: DynamicBindingsCommand already loads CATEGORY_BINDINGS.csv for display

- Step 2: Expose loaded data via ParamRegistry.GetDynamicBindings()

- Step 3: Replace SharedParamGuids array literals with ParamRegistry.GetDynamicBindings() calls

- Result: Adding a new category requires only a CSV row — no code rebuild

## 6D.  Port Python Validator G-Checks to C#

VALIDAT_BIM_TEMPLATE.py implements G-01 through G-16 validation checks covering parameters, bindings, schedules, formulas, materials, and tag guides. These checks currently require running Python outside Revit. Porting remaining checks to ValidateTemplateCommand.cs closes the gap and enables in-Revit one-click validation:

- G-01: Parameter-Category binding coverage matrix check (partially in DynamicBindingsCommand)

- G-02: Binding coverage matrix cross-reference (partially done)

- G-04 / G-16: TAG_GUIDE.xlsx validation of tag format and PROD codes (not ported)

- G-14: Material schema JSON validation (done via SchemaValidateCommand)

- G-09: Formula dependency resolution check (done via FormulaEvaluatorCommand)

- Remaining: G-03 (schedule field remap), G-05 (family parameter bindings), G-07 (MEP materials), G-10 (BLE materials)

## 6E.  Linked Model Full Support

Current linked model tagging is partial. Full support requires:

- RevitLinkInstance enumeration across all links

- TransformDocument API to resolve linked element geometry in host coordinates

- Write tags on host model IndependentTag referencing linked element IDs

- Linked model parameter read-back via ParameterHelpers extensions

# 7.  Recommended Sprint Plan to 100% Automation

| Sprint | Deliverable | Key Commands Added | Duration | Automation % | Unlocks |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Orchestration + Cancellation + Dynamic Bindings | WorkflowPresetCommand, CancellationToken, DynamicBindings wired, FAMILY_PARAM_BINDINGS wired | 2 weeks | 72% → 82% | Full pipeline in one button press |
| Sprint 2 | AI Smart Select + IUpdater Real-Time Tagging + Anomaly Auto-Fix | SmartSelectCommand (8 modes), StingAutoTaggerUpdater, AnomalyAutoFix, RevisionCloudAuto | 3 weeks | 82% → 91% | Zero-touch tagging on element placement |
| Sprint 3 | Clash Detection + Excel Round-Trip + Python Validator Port | ClashDetectionCommands, ExcelImportCommand, ValidateTemplate G-checks, SCHEDULE_FIELD_REMAP | 3 weeks | 91% → 96% | QA parity with Navisworks for common clashes |
| Sprint 4 | IFC Export + ACC Cloud Sync + Scheduled Auto-Run | IFCExportCommand, CloudSyncCommands, WorkflowScheduler (Windows Task / Revit batch) | 4 weeks | 96% → 100% | Fully headless cloud-connected BIM delivery |

StingBIM  |  StingTools Plugin  |  Automation Enhancement Report  |  March 2026  |  CONFIDENTIAL

Current Baseline: ~72% Automation Coverage   |   Target: 100%   |   Estimated Sprints: 4   |   Total Dev Effort: ~12 weeks